**WEEKLY REPORT (as a team)**

|  |  |
| --- | --- |
| **Project Name:** | Smart Inventory - Android |
| **Week:** | Week 03: 09-09-2018 to 09-15-2018 |
| **Team Members:** | Rakesh Varma Nadakudhiti  Snohitha Rakashi  Lokeswari Pittu  Nilantha Dambadeni Kalu Achchillage  Shivani Busireddy  Niharika Gundala  Karthik Raja Vemula |

**REPORT:**

|  |  |
| --- | --- |
| **Planed objectives** | Review and revise the project requirements  Design ER Diagram  Plan and design Gantt Chart  Identify system’s dataflow diagram  Design some User Interfaces |
| **Achieved objectives** | Design ER Diagram  Plan and design Gantt Chart  Identify system’s dataflow diagram  Design some User Interfaces |
| **Missed objectives and make-up plan** | Review and revise the project requirements |
| **Plan for next week\*\*** | Review and revise the project requirements  Continue working on user interface design  Review and revise ER Diagram, Dataflow diagram and Gantt chart  Identify the nonfunctional and technical project requirements |

\*\* If it is different from the plan in the document of Plan in Each Week, please update Plan in Each Week and upload it together within this assignment.