**WEEKLY REPORT (individual)**

|  |  |
| --- | --- |
| **Project Name:** | Smart Inventory - Android |
| **Week:** | Week #: 10-01-2018 to 10-07-2018 |
| **Name:** | Lokeswari Pittu |

**REPORT:**

|  |  |
| --- | --- |
| **Your planed objectives** | Revising UI design  To complete Login Activity  Updating the repository with previous work.  To install Android Studio and Genymotion |
| **Your achieved objectives** | Revised UI design  Completed Login Activity  Updated the repository with previous work.  Installed Android Studio and Genymotion |
| **Your missed objectives and make-up plan** |  |
| **Your plan for next week** | To complete the sign-up activities and Item Activities |