**WEEKLY REPORT (as a team)**

|  |  |
| --- | --- |
| **Project Name:** | Smart Inventory - Android |
| **Week:** | Week 06: 10-01-2018 to 10-06-2018 |
| **Team Members:** | Rakesh Varma Nadakudhiti  Snohitha Rakashi  Lokeswari Pittu  Nilantha Dambadeni Kalu Achchillage  Shivani Busireddy  Niharika Gundala  Karthik Raja Vemula |

**REPORT:**

|  |  |
| --- | --- |
| **Planed objectives** | Design and revise User Interfaces  Install Android studio on work stations  Setup google firebase database  Research on Android Studio and Google firebase  Design a logo for the application  Update the repository |
| **Achieved objectives** | Design and revise User Interfaces  Install Android studio on work stations  Setup google firebase database  Research on Android Studio and Google firebase  Design a logo for the application  Update the repository |
| **Missed objectives and make-up plan** |  |
| **Plan for next week\*\*** | Start implementing login, signup and password recovery activities and functionalities. |

\*\* If it is different from the plan in the document of Plan in Each Week, please update Plan in Each Week and upload it together within this assignment.