**WEEKLY REPORT (individual)**

|  |  |
| --- | --- |
| **Project Name:** | Smart Inventory – Android |
| **Week:** | Week 06: 10-01-2018 to 10-06-2018 |
| **Name:** | Rakesh Varma Nadakudhiti |

**REPORT:**

|  |  |
| --- | --- |
| **Your planed objectives** | Design and revise User Interfaces  Install Android studio on work stations  Setup google firebase database  Research on Android Studio and Google firebase  Update the repository |
| **Your achieved objectives** | Design and revise User Interfaces  Install Android studio on work stations  Setup google firebase database  Research on Android Studio and Google firebase  Update the repository |
| **Your missed objectives and make-up plan** | Nothing missed up in the week |
| **Your plan for next week** | Start implementing login, signup and password recovery activities and functionalities. |