**WEEKLY REPORT (as a team)**

|  |  |
| --- | --- |
| **Project Name:** | Smart Inventory - Android |
| **Week:** | Week 06: 02-18-2019 to 02-24-2019 |
| **Team Members:** | Rakesh Varma Nadakudhiti  Snohitha Rakashi  Lokeswari Pittu  Nilantha Dambadeni Kalu Achchillage  Shivani Busireddy  Niharika Gundala  Karthik Raja Vemula |

**REPORT:**

|  |  |
| --- | --- |
| **Planed objectives** | Implement and test user supply request functionality  Implement admin login and create new admin functionality  Implement contact us view for user app  Implement about us view for user app  Test supply requests for user |
| **Achieved objectives** | Implement admin login functionality – Completed  Implement contact us and about us for user app – in progress  Implement client supply request form – completed  Admin login and create new admin functionality  Test client supply request form  Completed contact us and about us pages |
| **Missed objectives and make-up plan** |  |
| **Plan for next week\*\*** | Complete the above functionalities  Add more functionalities to the Admin View connecting it with client app |

\*\* If it is different from the plan in the document of Plan in Each Week, please update Plan in Each Week and upload it together within this assignment.