**WEEKLY REPORT (as a team)**

|  |  |
| --- | --- |
| **Project Name:** | Smart Inventory - Android |
| **Week:** | Week #12: 11-11-2018 to 11-18-2018 |
| **Team Members:** | Rakesh Varma Nadakudhiti  Snohitha Rakashi  Lokeswari Pittu  Nilantha Dambadeni Kalu Achchillage  Shivani Busireddy  Niharika Gundala  Karthik Raja Vemula |

**REPORT:**

|  |  |
| --- | --- |
| **Planed objectives** | Continue working on the view item list functionality  Test user login, user signup and user password recovery activities and functionality  Keep working on the admin app activities and functionalities  Prepare the technical manual documentation for completed functionalities |
| **Achieved objectives** | Test user login, signup and password recovery activities and functionality  Keep working on the admin app activities and functionalities  Prepare the technical manual documentation for completed functionalities |
| **Missed objectives and make-up plan** | Continue working on the view item list functionality  Continue working on the Admin app activities and functionalities |
| **Plan for next week\*\*** | Continue working on the view item list functionality  Keep working on the admin app activities and functionalities  Creating user manual for the implemented functionalities |

\*\* If it is different from the plan in the document of Plan in Each Week, please update Plan in Each Week and upload it together within this assignment.