**WEEKLY REPORT (individual)**

|  |  |
| --- | --- |
| **Project Name:** | Smart Inventory - Android |
| **Week:** | Week 12: 11-11-2018 to 11-18-2018 |
| **Name:** | Snohitha Rakashi |

**REPORT:**

|  |  |
| --- | --- |
| **Your planed objectives** | Continue working on the view item list functionality  Test user login activities and functionality  Test user signup activates and functionality  Test password recovery activates and functionality |
| **Your achieved objectives** | Test user login activities and functionality  Test user signup activates and functionality  Keep working on the admin app activities and functionalities  I have worked on Login functionality content in the technical manual. |
| **Your missed objectives and make-up plan** | Continue working on the view item list functionality  Test password recovery activates and functionality |
| **Your plan for next week** | Continue working on the view item list functionality  Test user signup activates and functionality  Test password recovery activates and functionality  Keep working on the admin app activities and functionalities  Creating user manual and technical manual for the implemented functionalities |