**WEEKLY REPORT (as a team)**

|  |  |
| --- | --- |
| **Project Name:** | Smart Inventory - Android |
| **Week:** | Week 13: 04-08-2019 to 04-14-2019 |
| **Team Members:** | Rakesh Varma Nadakudhiti  Snohitha Rakashi  Lokeswari Pittu  Nilantha Dambadeni Kalu Achchillage  Shivani Busireddy  Niharika Gundala  Karthik Raja Vemula |

**REPORT:**

|  |  |
| --- | --- |
| **Planed objectives** | Create approve/deny user request – Admin App  Create check/edit inventory –Admin App  Implement download shipping labels functionality – user app  Implement approve or deny user request for Admin App |
| **Achieved objectives** | Create Add item view - Admin app  Create the view and implement the functionality for View list of items – Admin app  Create Add item view - Admin app |
| **Missed objectives and make-up plan** |  |
| **Plan for next week\*\*** | Complete the above functionalities  Create the edit/update functionality for existing items – admin app  Implement send and receive message – user app  Conform item shipped functionality – user app |

\*\* If it is different from the plan in the document of Plan in Each Week, please update Plan in Each Week and upload it together within this assignment.