**WEEKLY REPORT (as a Individual)**

|  |  |
| --- | --- |
| **Project Name:** | Smart Inventory - Android |
| **Week:** | Week 05: 02-11-2019 to 02-16-2019 |
| **Name:** | Rakesh Varma Nadakudhiti |

**REPORT:**

|  |  |
| --- | --- |
| **Planed objectives** | Implement Admin login and create new admin functionality  Distribute the project work among team members  Keep working on the application |
| **Achieved objectives** | Implement admin login functionality – in progress  Implement the view item list functionality - completed |
| **Missed objectives and make-up plan** | Implement client supply request form  Complete contact us and about us page |
| **Plan for next week\*\*** | Complete the above functionalities  Test admin login and create admin functionality  Test user supply request form  Implement the admin login functionality  Implement the admin signup functionality |

\*\* If it is different from the plan in the document of Plan in Each Week, please update Plan in Each Week and upload it together within this assignment.