**WEEKLY REPORT (as a team)**

|  |  |
| --- | --- |
| **Project Name:** | Smart Inventory - Android |
| **Week:** | Week #10: 03-18-2019 to 03-24-2019 |
| **Team Members:** | Rakesh Varma Nadakudhiti  Snohitha Rakashi  Lokeswari Pittu  Nilantha Dambadeni Kalu Achchillage  Shivani Busireddy  Niharika Gundala  Karthik Raja Vemula |

**REPORT:**

|  |  |
| --- | --- |
| **Planed objectives** | Implement the edit request for approved supply request  Implement download shipping labels functionality  Implement admin add item functionality  Implement user contact us view and functionality  Implement user view and reply message view and functionality |
| **Achieved objectives** | Implement the edit request for approved supply request  Implement download shipping labels functionality  Implement admin add item functionality – in progress  Implement user contact us view and functionality – in progress  Implement user view and reply message view and functionality – in progress |
| **Missed objectives and make-up plan** | Implement admin add item functionality  Implement user contact us view and functionality  Implement user view and reply message view and functionality |
| **Plan for next week\*\*** | Complete the above functionalities  Update the image viewing functionality for user app  Implement user payment request functionality  Implement admin messages view and functionality |

\*\* If it is different from the plan in the document of Plan in Each Week, please update Plan in Each Week and upload it together within this assignment.